GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK542 – Databases and Information Systems |
| --- | --- |
| Assignment Name | Database Connection Assignment |
| Assignment Due Date | Monday, 15 December 2025 |
| Team Name | Group D |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Madiyah Khan | Project Manager / Tester (meeting minutes, testing, timeline coordination) |
| Youna Kim | Database Designer (ERD, schema design, attributes, relationships) |
| Jonathan Ross | Backend Developer (Python DB integration, queries, data population, API logic) |
| Ismail Ghafoor | GUI Developer (GUI interface, frontend forms, user interaction, integration support), report lead |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | Saturday, 29 November 2025 | Time [UK] (or reporting deadline e.g. 23:55) | Asynchronous (Teams Chat) |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams (asynchronous discussion) | Minutes prepared by | Madiyah Khan |

2. Meeting Objective (task completion, challenges, future tasks)

- Establish team roles and responsibilities - Agree on communication methods and working approach - Confirm understanding of assignment requirements - Set project milestones and high-level timeline - Create GitHub repository for code collaboration - Begin planning for ERD and database schema design

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Madiyah Khan | Present (reported) |
| Youna Kim | Present (reported) |
| Jonathan Ross | Present (reported) |
| Ismail Ghafoor | Present (reported) |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Role Allocation | All | Team members confirmed roles based on skills and preferences. Roles finalised as listed above. |
| Time Zones | Madi / Youna | Confirmed time zones: UK (Madi, Jonathan, Ismail) and Korea (Youna). Agreed asynchronous communication to avoid pressure on Youna. |
| GitHub Repository | Madi | Repository created on 29 Nov. Repo name: csck542-group-d-project. Folder structure to be added. |
| Assignment Requirements | All | Reviewed deliverables: ERD, schema, Python backend, GUI, queries, testing, report, video, meeting minutes. |
| Milestones | Madi | Confirmed project phases and deadlines (Setup, ERD + Schema, Backend, GUI, Testing, Report/Video, Submission). |
| Next Steps | All | Begin ERD drafting (Youna lead). Backend and GUI to wait for final schema. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Create GitHub folder structure and README | Madi | 30 Nov 2025 |
| Begin ERD draft (entities, attributes, relationships) | Youna | 2 Dec 2025 |
| Review ERD draft and prepare SQL schema outline | Jonathan / Madi | 3 Dec 2025 |
| Upload Meeting Minutes 1 to SharePoint and GitHub | Madi | 30 Nov 2025 |
| Agree final ERD and schema at next milestone | Entire team | 1 Dec 2025 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 06/12/25 | Time [UK] (HH:MM) | Asynchronous (updates to be completed by 23:59) |
| Location | Microsoft Teams Chat |  |  |
| Objective | - Review the first draft of the SQL schema - Discuss and agree PR format and branching workflow - Review Ismail’s initial site map - Confirm next steps for backend, schema validation, and meeting minutes Align timelines for upcoming deliverables |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).