GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK542 – Databases and Information Systems |
| --- | --- |
| Assignment Name | Database Connection Assignment |
| Assignment Due Date | Monday, 15 December 2025 |
| Team Name | Group D |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Madiyah Khan | Project Manager / Tester (meeting minutes, testing, timeline coordination) |
| Youna Kim | Database Designer (ERD, schema design, attributes, relationships) |
| Jonathan Ross | Backend Developer (Python DB integration, queries, data population, API logic) |
| Ismail Ghafoor | GUI Developer (GUI interface, frontend forms, user interaction, integration support), report lead |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | Saturday, 6 December 2025 | Time [UK] (or reporting deadline e.g. 23:55) | Asynchronous (Teams Chat) |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams (asynchronous discussion) | Minutes prepared by | Madiyah Khan |

2. Meeting Objective (task completion, challenges, future tasks)

- Review the first draft of the SQL schema - Discuss and agree PR format and branching workflow - Review Ismail’s initial site map - Confirm next steps for backend, schema validation, and meeting minutes - Align timelines for upcoming deliverables

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Madiyah Khan | Present (reported) |
| Youna Kim | Present (reported) |
| Jonathan Ross | Present (reported) |
| Ismail Ghafoor | Present (reported) |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Pull Request Requirements | Ismail | Proposed PR title structure and description template. Team agreed to follow this format moving forward. |
| SQL Schema Draft | Youna | Uploaded first version of schema.sql generated from ERD. Requested team to review. |
| Schema Review | Jonathan | Reviewed schema and submitted updates in PR #1 (SQLite syntax fixes, constraint improvements, cleanup of duplicate table). Youna reviewed changes and approved. PR merged to main. |
| Site Map Review | Ismail | Shared initial site map for the GUI, outlining navigation structure and repeated UI patterns. Team agreed it provides clarity and is a strong foundation. |
| Backend API Update | Jonathan | Confirmed API work is underway. Estimated completion by Sunday evening UK time. |
| Next Meeting Minutes & Timeline Planning | Madiyah | Will prepare Meeting Minutes #2 and define next objectives with indicative timelines. Team to validate feasibility. |
| Workflow and Branching | Jonathan & Ismail | Agreed approach: early commits can go to main, but feature branches + PRs will be used once core structure is established. No enforced GitHub rules for now; team will self-regulate. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Prepare Meeting Minutes 2 and outline next steps/timeline | Madiyah | 6 December 2025 |
| Continue API development and push initial version | Jonathan | 7 December 2025 |
| Review ERD-to-SQL schema alignment after merge | Youna | 6 December 2025 |
| Begin GUI development based on shared site map | Ismail | 7 - 10 December 2025 |
| Share/Save initial report template structure to the sharepoint | Ismail | 8 December 2025 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

| 6. Next Meeting (or reporting deadline) |  |  |  |
| --- | --- | --- | --- |
| Date (DD/MM/YY) | 14/12/25 | Time [UK] (HH:MM) | Asynchronous (updates to be completed by 23:59) |
| Location | Microsoft Teams Chat |  |  |
| Objective | - Review API progress - Review early GUI components - Confirm finalised dataset strategy and dummy data insertion plan - Align on testing approach and initial query list |  |  |
| Unless this minutes refers to the last one before submission, students need to identify date, location and objective of the next meeting/ reporting deadline before concluding the current meeting/ reporting deadline. |  |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).