GROUP ASSIGNMENT – MEETING MINUTES

| Module Name | CSCK542 – Databases and Information Systems |
| --- | --- |
| Assignment Name | Database Connection Assignment |
| Assignment Due Date | Monday, 15 December 2025 |
| Team Name | Group D |

Please, list your team members’ names in the table below and their respective roles.

Depending on the project, roles could be represented by specific tasks (i.e., tests/reviews), sections (i.e., poster sections), or anything else that explicitly identifies what each member is assigned to.

This document can be used for both synchronous (live/ real-time) and asynchronous collaboration.

| Full Name | Role / Tasks |
| --- | --- |
| Madiyah Khan | Project Manager / Tester (meeting minutes, testing, timeline coordination) |
| Youna Kim | Database Designer (ERD, schema design, attributes, relationships) |
| Jonathan Ross | Backend Developer (Python DB integration, queries, data population, API logic) |
| Ismail Ghafoor | GUI Developer (GUI interface, frontend forms, user interaction, integration support), report lead |

| 1. Meeting info |  |  |  |
| --- | --- | --- | --- |
| Date of Meeting (or reporting deadline) | Sunday, 14 December 2025 | Time [UK] (or reporting deadline e.g. 23:55) | Asynchronous (Teams Chat) |
| Location (VLE, Teams Chat for asynchronous) | Microsoft Teams (asynchronous discussion) | Minutes prepared by | Madiyah Khan |

2. Meeting Objective (task completion, challenges, future tasks)

- Review the first draft of the SQL schema - Discuss and agree PR format and branching workflow - Review Ismail’s initial site map - Confirm next steps for backend, schema validation, and meeting minutes - Align timelines for upcoming deliverables

| 3. Attendance (or reporting progress from team members within 24h window before deadline) |  |
| --- | --- |
| Full Name | Present (reported) / Not present (did not report) / Sent apologies |
| Madiyah Khan | Present (reported) |
| Youna Kim | Present (reported) |
| Jonathan Ross | Present (reported) |
| Ismail Ghafoor | Present (reported) |

| 4. Agenda and Notes, Decisions, Issues |  |  |
| --- | --- | --- |
| Topic | Owner | Notes |
| Backend API Status | Jonathan | Confirmed first full draft of API completed, including SQLAlchemy integration. Backend ready for GUI integration and testing. |
| GUI Development Progress | Ismail | Core CRUD functionality for students completed (create, edit, delete). Remaining panels being replicated. GUI testing ongoing during development to reduce integration risk. |
| Database & Schema | Jonathan | Schema reviewed, validated, and merged. Confirmed alignment with ERD and assignment brief. |
| Testing Strategy | Madiyah | Agreed focus on end-to-end (E2E) and user acceptance testing rather than extensive unit tests, as unit testing is not explicitly required by scope. Testing evidence (screenshots, scenarios) to be included in report appendices. |
| Video Structure | All | Agreed video will be a summary of work rather than a deep code walkthrough. Sections: ERD & DB design, system architecture, GUI demonstration. Approx. 90 seconds per section. |
| Video Ownership | Madiyah | Madiyah to lead video stitching. Jonathan to cover ERD and system architecture. GUI demo to be recorded once final GUI is stable. |
| Report Ownership | Ismail | Ismail confirmed as report lead. Other members to support with notes, screenshots, diagrams, and testing evidence. |
| The “Notes” column should include a summary of the discussion had about the topic and any decision taken. |  |  |

| 5. Action Items |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| Complete GUI integration and remaining panels | Ismail | 14 December 2025 |
| Finalise backend integration and assist with testing | Jonathan | 14 December 2025 |
| Conduct end-to-end testing and capture evidence | Madiyah | 14 December 2025 |
| Draft and finalise report | Ismail (lead), all support | 14 December 2025 |
| Record and edit final video | Madiyah (lead), Jonathan & Ismail support with their parts | 14 December 2025 |
| Final submission to VLE | All | 15 December 2025 |
| The “Action” section must include the action(s) that the “Owner” (the student assigned to complete the action) must complete by the due date. |  |  |

A copy of this document MUST be included in your final submission. The assessment will take into account these documents: you must ensure they are updated and accurate. In case of inconsistencies, please discuss them with your peers before submitting it. If these documents result inconsistent and differ among submissions, the final grade will be negatively affected (poor engagement).